LETZRYD INFRASTRUCTURE ARCHITECTURE & DEVOPS BLUEPRINT
Production Database Setup & Environment Isolation Plan

| Project Name | LetzRyd Fleet Portal & Driver/Operator WebApp |
| --- | --- |
| Prepared By | Sushant Tripathi (Senior DevOps Lead) |
| Requested By | Anurag & LetzRyd Management Team |
| Date & Version | September 2026 ¦ Version 1.0 (Final Blueprint) |

1. Executive Summary & Purpose

Over the past 6 months, the engineering team has successfully built and deployed two core digital products for LetzRyd:
1. LetzRyd Fleet Portal (portaljuly): Internal administrative dashboard managing driver/partner onboarding, vehicle allocations, drop-offs, maintenance checks, operational expenses, inspections, and support tickets.
2. LetzRyd WebApp (letzryd-portal): Mobile and desktop interface for fleet operators and drivers to authenticate via OTP, access weekly 'Hisaab' statements, track ride payouts, and download invoices.

Currently, both production applications connect to a single, standalone PostgreSQL database hosted at 35.200.196.113:5432. As LetzRyd operations scale and rely on this infrastructure daily, continuing to share a single database between live customer operations and ongoing engineering development introduces critical operational, performance, and security risks.

This document outlines the DevOps strategy to provision a dedicated, enterprise-grade Production Database, isolate the current database as a Development/Staging environment, and execute a seamless, zero-data-loss migration.

📌 EXECUTIVE ARCHITECTURE DECISION Current Single DB Risk: Development tests or schema changes on 35.200.196.113 directly affect live fleet operations. Splitting into isolated Production and Development environments ensures high availability (99.99%), zero developer-induced outages, and strict data compliance.

2. Architecture Overview: Current vs. Target State

2.1 Current Infrastructure Blueprint (Shared Single DB)

Both production applications deployed on Google Cloud Run currently communicate directly with the standalone PostgreSQL host over public IP.

| Component | Current Endpoint / Config | Role & Current Limitation |
| --- | --- | --- |
| LetzRyd Fleet Portal | portaljuly-925756819101.asia-south1.run.app | Onboarding, Vehicle Logs, Maintenance, Ticket Desk |
| LetzRyd Driver WebApp | letzryd-portal-925756819101.asia-south1.run.app | Weekly Hisaab, Ride Invoices, Driver OTP Login |
| PostgreSQL Database | Host: 35.200.196.113 : 5432 DB: postgres ¦ User: postgres | SHARED PROD + DEV (Single Point of Failure, Superuser active) |

2.2 Proposed Target Architecture (Isolated Environments)

We will establish a strict separation between Production and Development/Staging:
• Production Database (New): Fully-managed GCP Cloud SQL PostgreSQL instance configured with High Availability (Multi-AZ), Automated Daily Snapshots, Point-In-Time-Recovery (PITR), Private IP connectivity via Serverless VPC Connector, and strict IAM credentials.
• Development / Staging Database (Existing): The existing standalone instance at 35.200.196.113 will be repurposed strictly for development feature branch testing, schema migration trial runs, and staging QA.

| Infrastructure Parameter | Production DB (New Managed Cloud SQL) | Development DB (35.200.196.113) |
| --- | --- | --- |
| Purpose | Live Fleet Ops & Driver Hisaab Apps | Local dev, QA testing, feature branches |
| Database Name | letzryd_production_db | letzryd_dev_db (Current data preserved) |
| High Availability (HA) | Regional HA (Primary + Standby in 2 Zones) | Single Zone / Standalone |
| Backups & Disaster Recovery | Automated Daily + 7-Day PITR (1-min resolution) | Manual dumps on demand |
| Network & Access Control | Private VPC Endpoint + Cloud SQL Auth Proxy | Restricted IP Firewall (Port 5432) |

3. Recommended Production Database Setup & Specifications

To ensure maximum reliability, security, and performance for LetzRyd, we recommend provisioning a Managed GCP Cloud SQL PostgreSQL 15/16 instance in the asia-south1 (Mumbai) region.

3.1 Instance Specifications & Sizing

• Database Engine: PostgreSQL 15 or 16 (64-bit)
• Cloud Provider & Region: Google Cloud Platform (GCP) - asia-south1 (Mumbai)
• Machine Sizing: db-custom-2-7680 (2 vCPU, 7.5 GB RAM) - easily auto-scalable as user traffic grows
• Storage: 50 GB SSD (with Automatic Storage Increase enabled up to 500 GB)
• High Availability: Regional Availability (Automatic failover to secondary zone)
• Connection Management: PgBouncer / Cloud SQL Proxy connection pooling enabled

3.2 Security & Compliance Hardening

1. Superuser Protection: Disable direct application logins using the default 'postgres' user. Create dedicated application users with minimal required privileges (e.g., letzryd_app_user).
2. Encrypted Connections: Require SSL/TLS (require_ssl=true) for all database connections.
3. Network Isolation: Disable public IP access. Connect GCP Cloud Run services to Cloud SQL using Serverless VPC Access or Cloud SQL Socket Proxy.
4. Secret Management: Store database credentials in GCP Secret Manager instead of hardcoding them in repository configuration files.

4. Step-by-Step Production DB Setup & Data Migration Process

The migration will be executed in 5 structured phases to guarantee zero data loss and minimal operational interruption for LetzRyd drivers and fleet managers.

| Phase | Activity / Objective | Key Actions & Commands | Responsibility & Time |
| --- | --- | --- | --- |
| Phase 1 | Production Infrastructure Provisioning | Provision Cloud SQL PostgreSQL instance, create DB letzryd_production_db, create app user, set up VPC Connector. | DevOps Team Day 1 (2 Hours) |
| Phase 2 | Schema & Initial Data Sync (Trial Run) | Take pg_dump from 35.200.196.113, restore to Prod DB, perform schema comparison & constraint checks. | DevOps & Backend Day 2 (2 Hours) |
| Phase 3 | Application Secret Configuration | Add Prod DB connection secrets in GCP Secret Manager, configure Cloud Run environment variables. | Backend Team Day 2 (1 Hour) |
| Phase 4 | Maintenance Window & Live Cutover | Set apps to maintenance mode (15 mins), perform final delta pg_dump/restore, sync sequences, update Cloud Run DB pointer. | DevOps & Lead Dev Day 3 (15-30 Mins Off-Peak) |
| Phase 5 | Post-Migration Audit & Dev DB Isolation | Verify driver logins, Hisaab calculations & form submissions on Prod. Point 35.200.196.113 to Dev branch. | Full Team Day 3 (Post Cutover) |

4.1 Technical Execution Commands for Migration

Below are the exact terminal commands for dumping data from the current DB and restoring it to the new Production DB:

📌 MIGRATION COMMAND CHEATSHEET 1. Full Database Export (Schema + Data + Sequences): pg_dump -h 35.200.196.113 -U postgres -d postgres -F c -b -v -f letzryd_prod_dump_$(date +%Y%m%d_%H%M%S).dump 2. Restore to New Production Database: pg_restore -h <NEW_PROD_DB_IP> -U letzryd_app_user -d letzryd_production_db -v --no-owner --role=letzryd_app_user letzryd_prod_dump_*.dump 3. PostgreSQL Sequence Reset (Prevents Primary Key Duplicate Errors): SELECT setval('drivers_id_seq', (SELECT MAX(id) FROM drivers)); SELECT setval('vehicle_allocations_id_seq', (SELECT MAX(id) FROM vehicle_allocations)); SELECT setval('hisaab_records_id_seq', (SELECT MAX(id) FROM hisaab_records));

5. Application Environment Configuration

Once the Production DB is active, the database connection strings in GCP Cloud Run service settings must be updated as follows:

| Environment Variable | Development Environment Value | Production Environment Value |
| --- | --- | --- |
| DB_HOST | 35.200.196.113 | 10.x.x.x (Private VPC) or /cloudsql/connection-name |
| DB_PORT | 5432 | 5432 |
| DB_NAME | letzryd_dev_db | letzryd_production_db |
| DB_USER | letzryd_dev_user | letzryd_prod_app |
| DB_PASSWORD | <Secret in GCP Secret Manager> | <Secret in GCP Secret Manager> |

6. Post-Migration Maintenance & Monitoring Guidelines

To maintain 99.99% availability and data safety for LetzRyd going forward, the following operational routines will be established:

• Daily Automated Backups: Scheduled at 02:00 AM IST (off-peak hours) with a 30-day retention policy.
• Point-In-Time-Recovery (PITR): Enabled with transaction log archiving allowing recovery to any millisecond within the past 7 days.
• Real-time Alerts: GCP Cloud Monitoring alerts configured for:
  - CPU Utilization > 80% for 5 minutes
  - Storage Usage > 85% of total capacity
  - Active Connections > 80% of pool limit
• Dev DB Sanitization: Monthly automated sync from Prod DB to Dev DB with driver phone numbers and personal credentials masked/anonymized.

7. Immediate Next Steps & Action Plan

| Task # | Action Item | Owner | Status / Target |
| --- | --- | --- | --- |
| 1 | Approve Architecture & Cloud SQL Budgeting | Anurag / Management | Pending Approval |
| 2 | Provision GCP Cloud SQL Instance & Secret Manager | Sushant (DevOps Lead) | Ready to Execute |
| 3 | Perform Staging Schema Dump & Dry Run | Backend Team & DevOps | Ready to Execute |
| 4 | Schedule Off-Peak Maintenance Window & Final Cutover | All Teams | Target: Off-peak |

📌 DEVOPS ARCHITECTURE SIGN-OFF Document prepared by Sushant Tripathi ¦ Senior DevOps & Cloud Infrastructure Lead. For any clarifications or modifications, please contact the DevOps Engineering team.